Design Justification

1. Image Storage Solution: Why imgBB?

Reasons for Selection:

- Cost-Effectiveness

- Simplified Architecture

- Built-in CDN

- Easy Integration

- Scalability

2. Architectural Decisions

Backend-as-API Approach:

- Separation of Concerns

- Technology Flexibility

- Cloud-Native Compatibility

Stateless Backend Design:

- Scalability

- Reliability

## 3. Service Selection Justification

### Why Not Traditional Database File Storage?

- Performance Issues

- Bandwidth Burden

### Why Not Self-Hosted File System?

- Complexity

- Infrastructure Cost

# Implementation Roadmap

## Project over view

A simple, scalable, resilient web application for uploading and viewing images, built using modern cloud native technologies

### 5-Day Implementation Roadmap: Images Gallery Web App

#### Technology Stack:

· Backend: Python Flask

· Frontend: HTML, CSS, JavaScript, JSON

· Database/Storage: imgBB API (for image storage and metadata)

· Cloud Service: imgBB Cloud Services

### Daily Time Allocation (Approximate):

· Day 1: 6-8 hours (Setup and foundation)

· Day 2: 6-7 hours (Core upload functionality)

· Day 3: 5-6 hours (Gallery and display)

· Day 4: 6-7 hours (Advanced features)

· Day 5: 6-8 hours (Testing and deployment)