Contents

Design Justification: Images Gallery Web Application	1

1. Image Storage Solution: Why imgBB?	1

Reasons for Selection	1

2. Architectural Decisions	1

Backend-as-API Approach	1

Stateless Backend Design:	1

3. Service Selection Justification	1

Why Not Traditional Database File Storage?	1

Why Not Self-Hosted File System?	2

Implementation Roadmap	3

Project over view	3

Abstract	4

# Design Justification: Images Gallery Web Application

## 1. Image Storage Solution: Why imgBB?

Reasons for Selection:

· Cost-Effectiveness: imgBB provides sufficient storage space and bandwidth in its free tier. For a student project, it offers a high-quality service without any financial cost.

· Simplified Architecture: There is no need to maintain a personal file storage server. Only the image path needs to be stored in the database, eliminating the need to write complex file handling logic.

· Built-in CDN: imgBB includes a CDN, enabling fast image loading. This ensures good performance for users from different geographic locations.

· Easy Integration: It offers a simple REST API for uploading, and the documentation is clear. There is also an option for direct uploads from the frontend.

· Scalability: If the application grows, upgrading to imgBB's paid plan is possible without needing to modify the application code.

## 2. Architectural Decisions

Backend-as-API Approach:

· Separation of Concerns: A fully separated architecture between the frontend and backend was chosen. The frontend only handles the user interface, while the backend focuses solely on business logic and data processing.

· Technology Flexibility: If the frontend is switched to React, Vue.js, etc., the backend API does not need to be modified.

· Cloud-Native Compatibility: The API-based architecture can easily transition to microservices and works well with containerization and orchestration (Docker, Kubernetes).

### Stateless Backend Design:

· Scalability: Adding new server instances is straightforward because user sessions or file states are not stored on the server.

· Reliability: If one server fails, another server can continue operating without issues.

## 3. Service Selection Justification

### Why Not Traditional Database File Storage?

· Performance Issues: Storing images as BLOBs in the database can lead to increased database size and potential performance degradation.

· Bandwidth Burden: The application server would use significant bandwidth for image delivery, potentially consuming more server resources.

### Why Not Self-Hosted File System?

· Complexity: Building and managing file upload validation, security, storage management, and backup solutions would be required.

· Infrastructure Cost: Significant costs would be associated with additional storage servers and CDN.

Conclusion

Choosing the imgBB cloud service is a suitable architectural decision for reducing technical complexity, shortening development time, and obtaining a scalable solution for free. This choice aligns with cloud-native principles and demonstrates the benefits of using managed services.

# Implementation Roadmap

## Project over view

A simple, scalable, resilient web application for uploading and viewing images, built using modern cloud native technologies

အရမ်းကောင်းပါတယ်! ကျေးဇူးပြုပြီး အောက်ပါအတိုင်း 5ရက်အတွင်း ပြီးစီးအောင် လုပ်ဆောင်နိုင်မယ့် Implementation Roadmap ကို ရေးပေးလိုက်ပါတယ်။

---

5-Day Implementation Roadmap: Images Gallery Web App

Technology Stack:

· Backend: Python Flask

· Frontend: HTML, CSS, JavaScript, JSON

· Database/Storage: imgBB API (for image storage and metadata)

· Cloud Service: imgBB Cloud Services

---

Day 1: Project Setup & Basic Flask Structure

Key Activities:

· Set up Python virtual environment and install Flask

· Create basic Flask application structure

· Set up project folders (static, templates)

· Create basic HTML layout and CSS styling

· Integrate imgBB API credentials into configuration

Deliverables:

· Working Flask development environment

· Basic web page accessible at http://localhost:5000

· Project structure ready for feature development

---

Day 2: Image Upload & imgBB Integration

Key Activities:

· Implement image upload form in HTML

· Create Flask route to handle file uploads

· Integrate imgBB API for image upload functionality

· Handle upload responses and store image metadata

· Display success/error messages to users

Deliverables:

· Functional image upload system

· Images successfully stored in imgBB cloud

· Basic user feedback system

Day 3: Gallery View & Image Display

Key Activities:

· Create gallery display layout with CSS Grid/Flexbox

· Implement Flask route to fetch and display images

· Parse imgBB API response to get image URLs and metadata

· Display images in responsive gallery grid

· Show basic image information (filename, upload date)

Deliverables:

· Functional gallery view showing uploaded images

· Responsive design that works on different screen sizes

· Basic metadata display

Day 4: Advanced Features & Sorting

Key Activities:

· Implement sorting functionality (by date, name, size)

· Add JavaScript for client-side sorting

· Create download/save functionality for images

· Implement delete functionality using imgBB API

· Enhance UI with loading indicators and better styling

Deliverables:

· Full CRUD operations (Create, Read, Update, Delete)

· Sorting features working

· Download functionality implemented

· Improved user interface

Day 5: Testing, Polish & Deployment

Key Activities:

· Comprehensive testing of all features

· Fix bugs and improve error handling

· Optimize performance and loading times

· Final UI/UX polish and responsiveness check

· Deploy to production server

· Document the application and setup process

Deliverables:

· Fully functional and tested application

· Deployed application accessible via public URL

· Project documentation

· Bug-free user experience

Daily Time Allocation (Approximate):

· Day 1: 6-8 hours (Setup and foundation)

· Day 2: 6-7 hours (Core upload functionality)

· Day 3: 5-6 hours (Gallery and display)

· Day 4: 6-7 hours (Advanced features)

· Day 5: 6-8 hours (Testing and deployment)

# Abstract

G1N8CSF Gallery Pro is a photo management web application designed to allow users to easily upload, organize, and view their photos. This app is built with a modern UI/UX design and allows photos to be displayed in either a Masonry (wall-style layout) or Grid view. Users can conveniently filter photos by Date, Name, or Size, and also check information such as the total number of photos, usage duration, and total data storage size.